PROJECT PROPOSAL

Internship Tracker Web Application

Group 12

| Member | Email | Student ID |
| --- | --- | --- |
| Yuxuan Lu | 3833525603@qq.com | 25008556 |
| Yanzhen Cheng | 979164840@qq.com | 25008546 |
| Kaiyang Wang | 1985858745@qq.com | 25008550 |
| Zikun Liu | 3941104534@qq.com | 25008549 |
| Zeya Su | s2781384738@qq.com | 25008007 |

# 1. Background and Problem Statement

These kinds of applications are usually done by the university students in a fragmented way through website, emails, excel spreadsheets, calendar and different folders for different documents. This fragmentation usually results in forgetting the deadline, forgetting the stage of the application process, using the wrong version of the document or failing to prepare for the interview. The university students lack the visibility of their entire process and thus it becomes tough for them to prioritize their applications.

Such an application can be recommended for completion since all the above tasks can be completed within one application. All the above features will be available on the Internship Tracker as per the requirements of the project as specified by the task at hand (Massey University, 2026). The AI-assisted job description summarizer will help save time and effort in comprehending lengthy advertisements.

# 2. Aim and Objectives

Our goal is to design and implement a User Centered Internship Tracker that would assist students from universities in their internship application process.

• Provide safe registration, login and users' roles.

• Enable users to create, view, modify, search, filter, and delete internship application forms.

• Keep track of companies, jobs, deadlines, statuses, interviews, contacts, notes, documents, and internship application outcomes.

• Notify about upcoming tasks using dashboard, calendar view and push notifications inside the app.

• Create statistics about the activities related to internship applications (e.g., number of submissions, interview dates, job offers and rejects).

• Provide administrative functions for managing users, opportunities, career resources, and system-level statistics.

• Implement and evaluate an AI job-description summariser, with interview-question generation considered as an extension.

# 3. Users, Scope, and Success Criteria

The primary user of the software would be a student who is looking for an internship or part-time or graduate employment opportunity. There would need to be an administrator managing the opportunities, the resources, user permissions, etc., on the system. Adviser feedback could possibly be incorporated into the project, but that would depend on timely completion.

The minimum viable product will be considered successful when a student can securely sign in, maintain a complete application record, see upcoming dates and progress measures, and obtain a useful AI summary from a pasted job description. The deployed system must be responsive, accessible, reliable for demonstration, and supported by documented testing. Out of scope are automated scraping of commercial job sites, email-account access, real recruitment-system integration, SMS delivery, and a native mobile application.

4. Proposed Functional Requirements

| Module | Planned capability |
| --- | --- |
| Accounts and profile | Registration, sign-in/out, secure password handling, role permissions, programme, year, skills, interests, preferred locations, and notification settings. |
| Application tracking | Organisation, role title, source link, job description, deadline, status, required documents, contact, notes, interview details, and outcome. Statuses include Interested, Preparing, Applied, Interview, Offer, Rejected, and Withdrawn. |
| Planning and reminders | Upcoming-deadline panel, interview and follow-up dates, calendar-style overview, and configurable in-application reminders. |
| Search and insight | Search and filters by organisation, position, status, location, and deadline; dashboard statistics and simple charts showing progress and conversion between stages. |
| Administration | Manage users, shared opportunities, career resources, categories, and aggregate system statistics. |

# 5. AI-Enhanced Function

This function of the intelligent system is going to summarize the job description posted by the user. The software will post only the text that was copied from the job description into the job advertisement in the selected large language model API like Gemini or OpenAI, requiring it to answer in the form which would include the purpose of the position, duties, required and desirable skills, working conditions or location, deadlines if any, and keywords. The user will further edit the output, and it will be flagged as an AI-created summary.

Evaluation will use a representative set of job advertisements. Team members will compare generated fields with the source text and assess completeness, factual consistency, usefulness, response time, and handling of missing information. This human review and repeatable evaluation follow the NIST emphasis on measuring and managing AI risk across the system lifecycle (National Institute of Standards and Technology [NIST], 2023). Prompts will prohibit invented details, personal data will not be required, API keys will remain server-side, and request logging will be minimised. If time permits, a secondary extension will generate role-specific practice questions.

# 6. Technical Approach and Data Design

The app will take advantage of the capabilities provided by Next.js and React to create the user interface and Tailwind CSS for its responsive design. The Next.js framework provides full support for full-stack web apps that integrate React-based user interfaces with server-side operations (Vercel, n.d.). Server logic will use Next.js API routes and/or server actions. MongoDB Atlas will provide cloud storage through Mongoose schemas and validation. Auth.js/NextAuth will manage sessions, while bcrypt will hash any credentials handled directly by the application. GitHub will support collaboration, and the tested build will be deployed on Vercel.

The initial data model will include User, Application, Interview, DocumentLink, Opportunity, Resource, Notification, and AISummary entities/collections. Each student-owned record will reference its user, and interview or document records will reference the relevant application. Validation, authorisation checks, least-privilege access, protected server-side secrets, and safe error handling will be applied in response to common web risks such as broken access control, cryptographic failures, and authentication failures (OWASP Foundation, 2021). The team will use seeded demonstration data rather than confidential documents.

# 7. Development Plan

| Period | Planned work | Output |
| --- | --- | --- |
| Weeks 3–4 | Confirm requirements; produce user stories, wireframes, architecture, schema, and ERD; configure repository and task board. | Design baseline |
| Weeks 5–6 | Implement authentication, profiles, application CRUD, validation, and role permissions. | Core workflow |
| Weeks 7–8 | Add interviews, reminders, search/filtering, dashboard statistics, and administration. | Integrated MVP |
| Week 9 | Integrate, constrain, and evaluate AI summarisation; add extension only if core work is stable. | AI feature |
| Weeks 10–11 | Run unit, integration, usability, security, accessibility, and cross-browser tests; resolve defects and deploy. | Release candidate |
| Week 12 | Complete documentation, final report, demonstration data, rehearsal, and contribution evidence. | Final submission |

# 8. Team Roles and Collaboration

| Member | Primary role | Initial responsibilities |
| --- | --- | --- |
| Yuxuan Lu | Project coordinator and requirements lead | Coordinates meetings and milestones; maintains the product backlog; integrates proposal/report content; supports full-stack development and final presentation. |
| Yanzhen Cheng | Front-end and UX lead | Develops wireframes, responsive components, forms, dashboard views, and accessibility improvements; contributes to front-end testing. |
| Kaiyang Wang | Back-end and authentication lead | Implements API routes/server actions, Auth.js sessions, role permissions, validation, and secure application workflows. |
| Zikun Liu | AI and quality-assurance lead | Designs the summarization prompt and output schema; evaluates AI quality and limitations; coordinates test cases, defect tracking, and demonstration readiness. |
| Zeya Su | Database and deployment lead | Designs MongoDB/Mongoose schemas and ERD; prepares seed data; supports integration, GitHub workflow, Vercel deployment, and reliability checks. |

Roles indicate ownership rather than exclusive work. All of the five members of the team will participate in coding, reviewing, testing, documentation, and finally presentation. Weekly meetings, a common task board, feature branches, pull requests, and integration will ensure traceable contribution and reduce last minute conflicts.

# 9. Key Risks, Mitigation, and Expected Outcome

• Scope and schedule: prioritise the core user journey, use internal deadlines, and treat adviser functions and interview-question generation as extensions.

• AI accuracy, cost, or availability: require user verification, evaluate against source text, limit requests, monitor usage, and retain a non-AI manual workflow.

• Privacy and security: minimise stored personal data, keep secrets server-side, hash passwords where applicable, enforce record ownership, and use synthetic demonstration data.

• Integration and team availability: merge small increments frequently, maintain clear task ownership, review progress weekly, and cross-train members on critical components.

The expected output of the project is a well-designed and implemented web application that adheres to the principles of software engineering through its proper design, handling of data securely, AI assistance, testing, documentation, and demo.

# 10. References

Massey University. (2026). Internship tracker [Project brief]. 159.333 course materials.

National Institute of Standards and Technology. (2023). Artificial intelligence risk management framework (AI RMF 1.0) (NIST AI 100-1). U.S. Department of Commerce. https://doi.org/10.6028/NIST.AI.100-1

OWASP Foundation. (2021). OWASP Top 10: The ten most critical web application security risks. https://owasp.org/Top10/2021/

Vercel. (n.d.). Next.js documentation. Retrieved July 25, 2026, from https://nextjs.org/docs